## Slide 1: FUNDAMENTALS OF CONTROLLING

## Slide 2: CONTENTS
Concept of controlling.
Features of controlling.
Controlling and other functions.
Importance of controlling.
Steps in controlling.
  Establishment of control standards.
  Measurement of performance.
  Comparison between performance and standards and the communication.
  Correction of deviation from the standards.

## Slide 3: CONCEPT OF CONTROLLING

## Slide 4
One of the managerial functions like planning, organizing, staffing and directing.
Process of gathering and feeding back information about performance so that decision makers can compare actual results with planned results and decide what to do about any apparent discrepancies or problems.
Helps to check errors and take corrective measures so that the deviation from standards are minimized and goals of the organization are achieved in a desired manner.

## Slide 5: FEATURES OF CONTROLLING
Control is forward looking :
One can control future happenings and not the past. Managers suggest corrective actions for the future period.
Control is both an executive process and a result :
  Each manager has to perform control function in the organization.
  Nature, scope and limit of the control function may be different for different managers.
  The word ‘control ‘ is preceded by an adjective to designate control problem : quality control, inventory control, production control, administrative control etc.

## Slide 6
Control is a continuous process :
Managerial control follows a definite pattern and time table, month after month and year after year on a continuous basis.
A control system is a coordinated – integrated system :
  Data collected for different purposes should be reconciled with one another.
  Control is a single system, but more accurate to think of it as a set of interlocking subsystems.

## Slide 7: CONTROLLING AND OTHER FUNCTIONS
Planning as the basis : Reciprocal relationship
  Plan – Goals and objectives, directs the behaviour and activities in an organization, affects controlling.
  Control – Measures these behaviour and activities, affects planning.
Action as essence :
  Control – Emphasizes what actions can be taken.
  Important for organizational effectiveness.

## Slide 8
Delegation as the key :
  Control action can be taken by only by the managers who are responsible for performance and have authority to get things done.
  Controllable and uncontrollable factors.
Information as the guide :
  Control action – guided by adequate information.
  Management information and management control are closely interrelated.
  Information about performance, standards and contribution of a manager.

## Slide 9: IMPORTANCE OF CONTROL
Adjustment in operations :
  Objectives – basis of control.
  Adjustment done through control.
Policy verification :
  Policies generate the need for control.
  Managers set certain policies which become the basis and reason for control.
  Verify the quality of policies.
Managerial responsibility :
  Managerial responsibility – created through assignment of activities to various individuals.

## Slide 10
    Starts at the top level and goes down to the bottom level.
    Manager is responsible for the ultimate performance of his subordinates.
Psychological pressure :
  Psychological pressure on individuals to perform better.
  Rewards and punishment based on the performances.
Coordination in action :
  Coordination is achieved through proper performance.
  Manager coordinates the activities of his subordinates to achieve the organizational goals.

## Slide 11
Organizational efficiency and effectiveness :
  Proper control ensures organizational efficiency and effectiveness.
  Control system – brings the organization closer to its objectives.

## Slide 12: STEPS IN CONTROLLING
Control is reciprocally related to planning :
  Draws attention to situations where new planning is needed.
  Provides data upon which plans can be based.
Various steps in control process which are necessary in its relationship to planning :
  Establishment of control standards.
  Measurement of performance.
  Comparison between performance and standards and the communication.
  Correction of deviation from the standards.

## Slide 13: 1. ESTABLISHMENT OF CONTROL STANDARDS
Plans - goals, objectives, targets to be achieved. Actual results are measured against them.
Precision :
  Great precision – Standards are set in quantities.
  E.g. Physical – Volume of products, man hour.
  Monetary – Costs, revenues, investment.
  Less precision – Standards are in qualitative terms.
  E.g. Human relations.
It is also important to decide the level of achievement which will be regarded as good or satisfactory.
Desired level of performance - reasonable , feasible, some amount of flexibility , stated in terms of range (maximum and minimum).

## Slide 14: 2. MEASUREMENT OF PERFORMANCE
Involves measuring the performance in the work in terms of control standards.
Methods of measuring performance :
  Quantitative – Physical and monetary terms, easily and precisely measurable.
  E.g. Production units, sales, volume, profits etc.
  Qualitative – Intangible, cannot be measured precisely.
  E.g. Human relations etc.
  Techniques – Psychological tests, opinion surveys.
Measurement must be (i) clear, simple and rational, (ii) relevant, (iii) direct attention and efforts, (iv) reliable, self announcing, and understandable without complicated interpretation or philosophical discussions.

## Slide 15: 3. COMPARING ACTUAL AND STANDARD PERFORMANCE
Steps :
  Finding out the extent of deviations.
  Identifying the causes of such deviations.
Accurate standards and accurate measurement of actual performance are very important for clear revelation of variations.
Required standards achieved :
  No further managerial action is necessary.
  Control process is complete.
Required standards not achieved :
  Extent of variation may differ from case to case, depends upon the type of activity.

## Slide 16
  Strict compliance with standards or permissible limit of variation.
  E.g. Engineering products – a very minute variation may be significant.
When the deviation between standard and actual performance is beyond the prescribed limit, an analysis is made of the causes of such deviation.
Controllable factors – Person concerned will take necessary corrective action.
Uncontrollable factors – Person concerned cannot be held responsible.
Communication of data to the person who can take corrective action.

## Slide 17: 4. CORRECTION OF DEVIATIONS
Organization is not a self – regulating system.
Actions should be taken to maintain the desired degree of control in the system or operation.
Control actions :
  Review of plans and goals and change therein on the basis of such review.
  Change in the assignment of tasks.
  Change in existing techniques of direction.
  Change in the organization structure.
  Provision for new facilities.

## Slide 18: Essentials of a Sound Control System
Feedback: Is a process of adjusting the future actions based on past performance. Feedback makes effective control system.
Objective: Control system should be objective and understandable. It specify the expected results in clear and definite terms. It leaves little scope for argument.
Suitability: Control system should be appropriate to the nature and needs of the activity. Hence every organization should evolve suitable control system that serves the specific needs.
Prompt Reporting: Control system should provide for prompt and timely reporting without any delay. Thus it helps the managers to take immediate corrective action before problem occurs.

## Slide 19: Essentials of a Sound Control System
Forward Looking: Effective control system must focus on how the future action will conform to plans.
Flexible: Control system should be flexible i.e. Standards can be altered from time to time.
Economical: Benefits derived from the control system should be more than the cost involved in implementing it.
Simple: Control system should be simple to understand and implement.
Effective and Operational: The control system should not only detect deviations but should also provide solutions to the problems that cause deviations. It must disclose where and how the failures occurring, who is causing them and how they should be dealt with.
Motivation: A good control system should motivate people to achieve higher performance. The control system is to be designed such that employees are motivated to do more. The purpose of the control system is to prevent and not to punish.

## Slide 20: Method of Establishing Control
Personal Observation
Budgeting
Cost accounting & Cost Control
Break-Even Analysis
Standard Costing
Return on Investment
Responsibility Accounting
Management Audit
Internal Audit
External Audit
Statistical Control Report
Gantt Milestone Chart
Production Control
Program Evaluation and Review Techniques
Critical Path Method

## Slide 21: Communication
Communication is the process of transmitting ideas or thoughts from one person to another.
It can also be said as exchange of facts, ideas, opinions, or emotions by two or more persons.
The effectiveness depends on the proper understanding of what is being communicated & what is being received.
Correct interpretation & understanding of messages is important from the point of view of organizational efficiency.
The greater the degree of understanding of communicated messages, more likely that human action will proceed in direction of accomplishment of organizational goals.

## Slide 22: System of Communication
According to Organizational Structure
  Formal
  Informal
  According to Direction of Expression
  Downward
  Upward
  Horizontal
  According to the way of expression
  Oral or Verbal
  Written

## Slide 23
DESIRED PERFORMANCE
IMPLEMENTATION OF CORRECTIONS
ACTUAL PERFORMANCE
CORRECTIVE PLAN ACTION
ANALYSIS OF CAUSES OF DEVIATION
MEASUREMENT OF PERFORMENCE
COMPARISON OF ACTUAL AND STANDARD
IDENTIFICATION OF DEVIATION
MANAGEMENT CONTROL PROCESS